For Antigravity, don't create 50+ tiny tickets. Create AI-coding-friendly vertical slices. Each ticket should be large enough that Codex/Claude Code can build it independently, but small enough to test. The ticket list below follows the MVP defined in your PRD: onboarding quiz, carbon score engine, AI insights, dashboard, activity logging, action library, progress tracking, PWA, and accessibility.

# EPIC 1 — Project Foundation

## Ticket FE-001: Initialize EcoStep Application

### Priority

Must-Have

### Description

Build the complete project foundation using:

- Next.js 15

- TypeScript

- Tailwind CSS

- shadcn/ui

- Zustand

- IndexedDB persistence

- PWA support

Configure linting, formatting, environment variables, and folder structure.

### Acceptance Criteria

- Application starts with npm run dev

- TypeScript enabled

- Tailwind configured

- PWA manifest exists

- Service worker registered

- ESLint passes

- Build succeeds

### Dependencies

None

# EPIC 2 — Landing Experience

## Ticket FE-002: Build Marketing Landing Page

### Priority

Must-Have

### Description

Create landing page matching EcoStep positioning.

Sections:

- Hero

- Features

- How It Works

- AI Insights Preview

- Benefits

- Footer

Primary CTA:

Get My Carbon Score

### Acceptance Criteria

- Fully responsive

- Lighthouse >90

- CTA navigates to onboarding

- Mobile optimized

- Accessible navigation

### Dependencies

FE-001

# EPIC 3 — Onboarding

## Ticket FE-003: Build Multi-Step Onboarding Quiz

### Priority

Must-Have

### Description

Build 5-step onboarding experience.

Collect:

- Location

- Household Size

- Transportation Habits

- Diet Preferences

- Energy Usage

- Shopping Habits

- Flight Frequency

Store answers in Zustand.

### Acceptance Criteria

- Progress bar visible

- Validation works

- Previous/Next navigation works

- Data persists during refresh

- Mobile friendly

### Dependencies

FE-001

# EPIC 4 — Carbon Engine

## Ticket FE-004: Build Carbon Calculation Engine

### Priority

Must-Have

### Description

Create calculation service using emission factors.

Calculate:

- Food emissions

- Transport emissions

- Home emissions

- Shopping emissions

Generate:

- Annual estimate

- Monthly estimate

- Category breakdown

### Acceptance Criteria

- Calculation module isolated

- Unit tests included

- Returns structured JSON

- Handles invalid input

### Dependencies

FE-003

## Ticket FE-005: Build Carbon Score Reveal Screen

### Priority

Must-Have

### Description

After onboarding:

Display:

- Total footprint

- Comparison against average

- Category breakdown

- Animated reveal

### Acceptance Criteria

- Score generated from calculator

- Donut chart displayed

- Responsive layout

- CTA leads to dashboard

### Dependencies

FE-004

# EPIC 5 — Dashboard

## Ticket FE-006: Build Main Dashboard Layout

### Priority

Must-Have

### Description

Create dashboard shell containing:

- Header

- Carbon Score Card

- AI Insights Section

- Activity Logger

- Progress Charts

- Action Library Preview

### Acceptance Criteria

- Responsive

- Mobile-first

- Sidebar on desktop

- Bottom navigation on mobile

### Dependencies

FE-005

## Ticket FE-007: Build Dashboard KPI Cards

### Priority

Must-Have

### Description

Create reusable dashboard cards.

Show:

- Carbon Score

- Monthly Reduction

- Actions Completed

- Current Streak

### Acceptance Criteria

- Reusable component

- Skeleton loading state

- Responsive

### Dependencies

FE-006

# EPIC 6 — AI Insight Engine

## Ticket FE-008: Build Gemini AI Service

### Priority

Must-Have

### Description

Create backend API route integrating Gemini.

Input:

{

"profile": {},

"footprint": {},

"activities": []

}

Output:

{

"recommendations": []

}

### Acceptance Criteria

- Gemini key stored server-side

- Error handling implemented

- Rate limiting implemented

- Returns structured JSON

### Dependencies

FE-004

## Ticket FE-009: Build AI Insight Cards

### Priority

Must-Have

### Description

Display personalized AI recommendations.

Each card contains:

- Title

- Impact

- Explanation

- Estimated savings

- Action button

### Acceptance Criteria

- Data loaded from Gemini API

- Loading states

- Error states

- Mobile friendly

### Dependencies

FE-008

# EPIC 7 — Activity Logging

## Ticket FE-010: Build Activity Logger

### Priority

Must-Have

### Description

Create quick logging system.

Categories:

- Food

- Travel

- Home Energy

- Shopping

User enters quantity.

System calculates emissions automatically.

### Acceptance Criteria

- Activity saved

- Emissions calculated

- Validation implemented

- Works offline

### Dependencies

FE-004

## Ticket FE-011: Build Activity History

### Priority

Must-Have

### Description

Display activity timeline.

Features:

- Filter

- Search

- Sort

- Delete

### Acceptance Criteria

- Updates instantly

- Mobile responsive

- IndexedDB persistence

### Dependencies

FE-010

# EPIC 8 — Action Library

## Ticket FE-012: Build Action Library

### Priority

Must-Have

### Description

Create searchable action database.

Each action includes:

- CO₂ Savings

- Difficulty

- Cost

- Category

### Acceptance Criteria

- Search works

- Filters work

- Mobile responsive

### Dependencies

FE-006

## Ticket FE-013: Build Personalized Action Ranking

### Priority

Must-Have

### Description

Rank actions according to:

Impact × Relevance × Feasibility

based on user profile.

### Acceptance Criteria

- Ranking algorithm implemented

- User-specific ordering

- Unit tests included

### Dependencies

FE-012
FE-003

# EPIC 9 — Progress Tracking

## Ticket FE-014: Build Progress Tracking System

### Priority

Must-Have

### Description

Track reduction over time.

Display:

- Weekly progress

- Monthly progress

- Total reduction

### Acceptance Criteria

- Historical tracking works

- Data persists

- Charts render correctly

### Dependencies

FE-010

## Ticket FE-015: Build Streak Engine

### Priority

Must-Have

### Description

Create streak tracking.

Milestones:

3 Days

7 Days

14 Days

30 Days

60 Days

90 Days

### Acceptance Criteria

- Streak updates automatically

- Badge system works

- Dashboard integration complete

### Dependencies

FE-014

# EPIC 10 — Data Persistence

## Ticket FE-016: Build IndexedDB Storage Layer

### Priority

Must-Have

### Description

Implement IndexedDB abstraction.

Store:

- User Profile

- Activities

- Insights

- Goals

- Streaks

### Acceptance Criteria

- CRUD operations work

- Offline persistence works

- Refresh does not lose data

### Dependencies

FE-001

# EPIC 11 — Charts & Analytics

## Ticket FE-017: Build Carbon Breakdown Charts

### Priority

Must-Have

### Description

Create:

- Donut Chart

- Trend Line Chart

- Reduction Chart

using Recharts.

### Acceptance Criteria

- Accessible charts

- Responsive

- Dynamic data

### Dependencies

FE-014

# EPIC 12 — PWA

## Ticket FE-018: Convert Application to PWA

### Priority

Must-Have

### Description

Implement installable PWA.

Features:

- Offline support

- Service worker

- Manifest

- Install prompt

### Acceptance Criteria

- Lighthouse PWA >90

- Install works

- Offline mode works

### Dependencies

FE-001

# EPIC 13 — Accessibility

## Ticket FE-019: WCAG Accessibility Compliance

### Priority

Must-Have

### Description

Audit and fix accessibility issues.

Requirements:

- Keyboard navigation

- Screen reader support

- ARIA labels

- Contrast compliance

### Acceptance Criteria

- WCAG AA compliant

- Lighthouse Accessibility >90

### Dependencies

All UI tickets

# EPIC 14 — Performance Optimization

## Ticket FE-020: Optimize Application Performance

### Priority

Should-Have

### Description

Improve loading performance.

Tasks:

- Lazy loading

- Route splitting

- Image optimization

- Query caching

### Acceptance Criteria

- Lighthouse Performance >90

- First load <3 seconds

### Dependencies

Core MVP complete

# EPIC 15 — Nice-to-Have Features

### FE-021 Social Sharing

Priority: Nice-to-Have

### FE-022 Weekly AI Climate Report

Priority: Nice-to-Have

### FE-023 Household Mode

Priority: Nice-to-Have

### FE-024 Push Notifications

Priority: Nice-to-Have

### FE-025 Google Maps Auto Travel Detection

Priority: Nice-to-Have

### FE-026 Receipt Scanner OCR

Priority: Nice-to-Have

### FE-027 Carbon Offset Marketplace

Priority: Nice-to-Have

### Recommended Build Order for Codex

FE-001

FE-002

FE-003

FE-004

FE-005

FE-006

FE-016

FE-008

FE-009

FE-010

FE-011

FE-012

FE-013

FE-014

FE-015

FE-017

FE-018

FE-019

FE-020

This sequence follows the exact evaluator-critical path: Landing → Quiz → Carbon Calculation → AI Insight → Dashboard → Activity Tracking → Progress → PWA → Accessibility, which are the highest-scoring elements in your PRD.